## Slide 1: Migrating Content into Figshare – case study from Monash
Andrew Harrison
Monash University
MONASH LIBRARY

## Slide 2
Overview
Migration
Monash University Theses
The Integrated Workflow
Outcomes

## Slide 3
Institutional repository
190,000 Records 30,000 Open Access
Dozens of collections
publication records from the Research Office
OA working papers and journals from the faculty
theses
some datasets
special collections of primary and historical research material
Monash University Research Repository

## Slide 4
Pure for publications: managed by the research office.
Omeka for Library Special Collections
Figshare for data, theses, working papers and other grey literature.
Three new Repositories platforms:
Notes: 6200 theses out 21,000

## Slide 5
  Improved Google search exposure
  Mints a Digital Object Identifier (DOI)
  Application programing interface (API)
  Curation workflow
Why figshare?

## Slide 6
Late 2016
Working papers & image collections (manual loads)
Jan – Mar 2017
Theses collection
Apr - Aug 2017
Working paper and archived journals
Timelines
Notes: 6200 theses out 21,000

## Slide 7
17,681 Dublin core records.
Most had Open Access content
Most belonged to archived collections
Theses a special case as had to integrate with an existing publishing workflow
Scope of migration to figshare

## Slide 8
Several large photograph collections where repackaged as file sets
6,000 images that took 6 months to load into the old Institutional repository
became 40 records in figshare that took two days to load.
Some of the smaller journal collections where manually loaded by Library staff while API solution was in development
Migration – manual loading to begin

## Slide 9
Groups provide browsing option – important access point for theses collection
Custom metadata specific to a collection can only defined in a group.
Projects can draw quota from groups not from accounts.
Migration – API Organising by groups

## Slide 10
API cannot use groups to organise uploads
Projects can draw quota from parent group. Do not want 1,000s of records loaded into user accounts
Projects do not have to be published and can remain invisible to the end user
Private Projects can be used to break larger collections into manageable chunks for bulk loading
.
Migration – API Organising by project

## Slide 11
Exported record metadata as fedora xml
and converted into python scripts by XSLT
XSLT output was a series API calls to
  Identify target project in figshare
  create record metadata
  remove the admin account
  upload matching content files
  define access conditions
  publish
Python executed in a Jupyter notebook
Migration – API Coding the Calls

## Slide 12
Monash University Theses

## Slide 13
6,200 manuscripts
51% open access
PhD and Masters by research only
Collection was migrated Jan – Mar 2017
Integrated with theses examination workflow 2017-2018
Digital theses collection

## Slide 14
Examinations management
Submission
Cloud storage
Organisation of examination stages
Delivery to examiners
Award of degree
Archiving to repository
Monash Graduate Education
The Dashboard
“6 months to 6 weeks”
Rebecca Hillman, Examinations manager in conversation, 2017.

## Slide 15
Submit the thesis once in one system reduce potential for data entry errors and confusion
Growth
~100 in 2001
~700 in 2016
No increase in cataloguing team size since 2012
Workloads
Notes: 6200 theses out 21,000

## Slide 16
The Integrated Workflow

## Slide 17
Software developer
3wks
Astronaut Tim Peak EVA New old Stock. Viewed 8 Feb 2018, https://nos.twnsnd.co/image/170347451413
One day to specify the changes to workflow
Two days for the team to learn the figshare API
Two days to code and test
Simple Rocket Science!

## Slide 18
Workflow – curated 2017
Metadata
monash.figshare
Dashboard
Free head icon, Ahkâm, downloaded 08/092018
http://www.freeiconspng.com/img/6519

## Slide 19
Workflow – direct publishing 2018
metadata + File
monash.figshare
Dashboard
Update metadata

## Slide 20
Theses in monash.figshare

## Slide 21
Thesis

## Slide 22
Transfer responsibility from cataloguing team to repository/digitisation team
Monitor metadata error rate
~ review about 60 records a month
If error rate good remove curation and publish direct in July 2018
Encourage thesis authors to link to online datasets
Work to be done

## Slide 23
Outcomes

## Slide 24
Monash Graduate Education
Monash eSolutions
3wks
software developer
Figshare support team
Partnerships
Aleš Čerin. Shaking hands, viewed 8 Feb 2018, https://www.freeimages.com/photo/shaking-hands-1240911

## Slide 25
Views and Downloads
Before figshare
2008 – 2016
Views
1,293,295
Downloads
180,101

## Slide 26
Altmetrics

## Slide 27
Thank you
andrew.Harrison@monash.edu
https://www.monash.edu/about/who/glance